Contact Subject: CRM Consultation Contract

Contract Parties:

Client: Pishran Entekhab Industries

Supplier & Consultant: Fittechs Yazılım Anonim Şirketi

Contract NO:

………………………

# Date: 15/12/2025

| Approval Process Form(Work Flow) |  |  |  |
| --- | --- | --- | --- |
|  | Demander Department | Financial Department | Contract Affairs Department |
| First and Last name | Mohammad Reza Pahlevanzadeh | Mehran Bagheri | S. Mostafa Hashemi |
| Date |  |  |  |
| Signature |  |  |  |

Copy distribution: 1- Contract parties 2- Financial unit 3- Contract affairs unit Contract Affairs Specialist: Alireza Ahmadi

# Technical Knowledge Transfer Agreement

ARTICLE 1. The Parties

This agreement is called “Contract” which is inseparable with documents and evidences regarding Article number 2 that is bonded under duly regulations and conditions dated on 15 Dec 2025.

between:

# Client

Pishran Entekhab Industries, hereinafter referred to as “client”.

Registered Address: Razi Street, Morche Khort Industrial Zone, Meymeh, Shahinshahr, Isfahan, Iran Representative: Gholam Hossein Kasaei

Representative: Amin Mannani Identification Number: 10861144280

Tel: 031-35693270

Mail: tabatabaei.k@entekhabgroup.com

## AND

Supplier Fittechs Yazılım Anonim Şirketi, here inafter referred to as “consultant or supplier”. VAT TR: 3880798863

Registered Address: Gayrettepe Yıldız Posta Caddesi Akın Sitesi No:8 Kapı No:3434349 Beşiktaş/ İstanbul / Türkiye

Tel: +905054009316

Mail: o.onut@fittechs.com & o.onder@fittechs.com

# ARTICLE 2. Agreement Subject

The Consultant shall provide technical training in Scope of the following terms and conditions:

- On-Site Responsibilities, these items include activities for which the consultant’s physical presence is necessary or significantly impactful:

- Reviewing and analyzing the current status of data sources within the organization (CRM, website, app, sales, call center, etc.).

- Conducting technical meetings with BI, technology and product teams to understand the data structure and operational flows.

- Defining and concluding “Golden Customer Record” in collaboration with the team.

- Designing Data Cleansing processes including: Name normalization, Address standardization, Defining cleansing rules.

- Designing and on-site analysis of Deduplication and Match & Merge algorithms.

- Designing Household Recognition rules and performing operational data analysis.

- Conducting specialized workshops, including: Data Quality, Cleansing & Deduplication, Customer 360, CDP Architecture

- Assessing the organization’s readiness for CDP implementation (CDP Maturity Assessment).

- Selecting the appropriate CDP architecture (On-prem / Hybrid / Cloud) based on current infrastructure.

- Designing “Customer 360” model and related data flows.

- Reviewing and analyzing operational flows for Event Tracking, Interaction Tracking, and Omni-Channel operations.

- Interactive review of documentation, quality standards and data governance rules.

- Holding monthly on-site meetings for: Progress review, resolving the teams’ issues and questions, reviewing data quality and project status.

- Direct collaboration with the Data Manager, BI team, Technology team, Marketing and CRM to ensure coordination within departments.

- Remote / Online Responsibilities; These items are performed on a weekly basis, or as mutually agreed, via online communication:

- Designing detailed Data Cleansing, Deduplication, and Household processes.

- Complete documentation, including: data architecture, CDP architecture, cleansing / deduplication / household processes, Data Quality (DQ) standards.

Note 1: All designed solutions related to Data Cleansing, Deduplication, Household Recognition and Identity Resolution shall be reviewed and validated using actual or sample production data prior to final acceptance.

- Providing “best practices” for customer data standardization.

- Designing the Segmentation System, including: Rule-based segments, RFM / CLV segmentation, Recommendations for predictive segmentation.

- Designing Unified Identity Resolution and customer relationship scoring rules.

- Designing the structure for 360 Event Tracking, including web behavior, app behavior, interactions, and transactions.

- Designing the Data Activation Layer, including: Connecting CDP to CRM, Integrations with SMS, Push, Email, WhatsApp, Designing the architecture for future marketing automation integrations.

- Designing the Governance Layer, including: Privacy compliance, consent management, data retention policy.

- Defining CDP KPIs, including: Improved customer understanding, enhanced data quality, reduced campaign cost, CLV growth.

- Providing checklists, SOPs, and operational standards for execution by the team.

- Weekly online support for: responding to BI and Technology team questions, reviewing data issues, refining designs, providing solutions.

- Identifying and presenting successful CDP use cases from Turkey and Europe.

- complete supervision on data preparation by the team and providing feedback.

- Weekly online sessions must include; predefined agenda, clear session objective (Design Review / Q&A

/ Training), written meeting summary including action items and owners.

Note 2: Sessions without documented outcomes shall not be considered completed.

| Client |  | Supplier | Supervisor |
| --- | --- | --- | --- |
| Gholam Hossein Kasaei | Amin Mannani | Fittechs Yazılım Anonim Şirketi | Karim Tabatabaei |

- Deliverables and data acceptance; Each Deliverable shall be considered completed only after written acceptance by the Supervisor.

Deliverables must be provided at minimum in one or more of the formats including, technical documentation (Word / PDF), Architecture and data flow diagrams, Process diagrams and rule definitions, Implementation guidelines usable by BI/Data teams. If written acceptance is not provided, the Supervisor/Client shall, no later than fifteen (15) days following delivery, notify the Consultant in writing of the reasons for non-acceptance and the items requested to be corrected. If no response regarding acceptance is received within such period, the Deliverable shall be deemed accepted and completed.

Note 3: Each Deliverable must describe scope, assumptions, inputs, outputs and execution steps. Deliverable data include but not limited to:

- Comprehensive CDP Roadmap (On-site + Online)

- Data & CDP Architecture Design (On-site)

- Golden Record Documentation (On-site + Online)

- Identity Resolution Documentation (Online)

- Segmentation Framework Documentation (Online)

- CDP KPI Dashboard design for BI (Online)

Note 4: KPI definitions and activation scenarios shall be reviewed and validated jointly with the BI team to ensure data availability, calculation logic and technical feasibility.

- Maturity Assessment Report (On-site)

- Data Quality Baseline Report (On-site)

- Operational version of Data Cleansing and Deduplication processes (On-site + Online)

Note 5: “Operational version” means that the designed processes must:

  - Be validated on real or anonymized client data samples

  - Include detailed execution logic, thresholds and rules

  - Be directly implementable by internal BI/Data teams

High-level concepts or presentation-only materials shall not be considered operational.

- CDP Activation Scenarios and recommended Customer Journeys (Online)

4.  Out-of-Scope / Exclusions
For the avoidance of doubt, and unless expressly included in Article 2 (or agreed under a written Change Request signed by both Parties), the Services do not include:
a) Hands-on implementation, development, coding or configuration activities, including but not limited to building/operating data warehouse objects, ETL/ELT pipelines, scripts, connectors, APIs, BI dashboards/reports, job scheduling, monitoring, or production deployment;
b) Procurement, licensing, subscription fees, purchase negotiations, or provisioning of any software, cloud services, infrastructure, hardware, or environments;
c) Installation, administration, day-to-day operation, 24/7 support, incident management, service desk, or SLA obligations for any CDP, CRM, BI, data warehouse or related systems;
d) Data entry, large-scale data cleansing execution, manual data correction, or remediation of issues in Client’s source systems;
e) Delivery commitments, warranties, or performance guarantees regarding any third-party products, vendors, or service providers; the Consultant is not an agent of any vendor and does not warrant vendor features, timelines, or deliverables;
f) Legal, tax, regulatory or compliance advice (including but not limited to privacy law interpretations), and any formal security audits, penetration tests, certifications or legal documentation drafting;
g) Campaign operations, creative/content production, running marketing journeys, or ongoing marketing automation execution;
h) Guarantees of business outcomes, KPI improvements, revenue uplift, cost reduction or similar results.

Any activities falling under the above exclusions may be performed only subject to a mutually agreed written Change Request including revised scope, timeline, and fees.

# ARTICLE 3. Documents

The following documents must be presented in this agreement: Annex 1: Non-Disclosure Agreement (NDA).

# ARTICLE 4. Agreement Duration

The Services shall commence on 15/12/2025 and end on 15/06/2026

# ARTICLE 5. Payment

Client shall pay the consultation fee, in accordance with the following conditions, which has been confirmed by, Mr. Pahlevanzadeh:

- Consultant shall be paid the sum of 640$ (six hundred & forty dollars) per day for on-site attendance and 80$ (eighty dollars) per hour for online / remote attendance.

- The maximum monthly hours for performing the subject of article 2, is 60hrs. This amount is variable based on the agreements between the parties throughout the course of the contract.

- The time schedule for attending each session one-site or online, shall be decided by the client.

- Payments to the consultant shall be made at the end of each month.

- Based on agreement between parties, payments shall be paid in cash or transferred to Acc NO:

………………………………., 	Bank, under Fittechs Yazılım Anonim Şirketi

- The client shall withhold 10% of each monthly payment to cater for retention money; the amount shall be withheld until the satisfactory completion of all services based on Article 2 and confirmation of the supervisor. Following completion of the delivery of the relevant Deliverable, if the Supervisor does not approve the corresponding payment within fifteen (15) days, such payment shall be deemed approved, and the Client shall pay it to the Consultant immediately.

# ARTICLE 6. The Obligations of Agreement Parties

- The consultant is obliged to give services in accordance with Article 2 in return of getting paid and they agree and announce that they have the needed/required/necessary technical and scientific capability to have commitment to performing the agreement services.

- In addition to onsite visits, the consultant is obliged to continue providing all required support, analysis, and participation in meetings remotely from Turkey, depending on the project's evolving needs which is determined by the supervisor.

- The client is obliged to pay the consultation fee as defined in this agreement.

- According to article 107 of Iranian tax law the income of non-resident individuals derived from providing technical knowledge and specialized training services is subject to withholding tax, and in this agreement, services provided by the consultant are categorized as Technical Knowledge Transfer, therefore the applicable tax shall be a maximum of 4% of the consultant’s payments. The parties agree that the consultant shall bear the applicable taxes. The fees stated in this Agreement (including the hourly/daily rates) are net and fixed, and shall not be reduced or affected by any additional taxes, duties, levies, withholding, commissions, bank charges, transfer fees, payment processing fees, or any other similar costs or charges of any kind. Any such costs and charges shall be borne by the Client and shall be paid in addition to the fees. If any deduction or withholding is required by law, the Client shall gross up the payment so that the Consultant receives the full net amount of the fees as set forth herein. Any additional costs incurred in connection with the Services shall be added on top of the work amount and invoiced to, and reimbursed by, the Client.

# ARTICLE 7. Service Limit

The services given by this agreement content include complete and comprehensive services in scope of this agreement.

# ARTICLE 8. Technical Standards, Regulation and Instructions

While giving the services related to the agreement subject and preparing the documents and reports, the consultant shall use the instructions, scientific and technical criterion/criteria. In case of these criterion/criteria and regulations, the valid ones should be applied which will be announced later.

# ARTICLE 9. Return of Records

Upon termination, conclusion or expiration of this agreement, the consultant shall deliver all records, not limited to notes, data of any nature that are in the consultant's possession or under the consultant's control and that are of the client's property or relate to client's business.

# ARTICLE 10. Accuracy and Effort

The consultant, as an honest and trustworthy person should give services in the scope of this agreement subject according to Article 2 of this agreement, also by considering financial and economical points based on relevant instructions with the upmost skill and accuracy, moreover in cases that judging or making decision is based on their own discretion, the Consultant must not act unfair and partial. They are obliged on investigating all choices and possible solutions to supply the plan goals also select or suggest the most appropriate ones. The consultant is committed to organize and inform the Client in writing about any subject, event or condition that is prominent for doing the tasks and jobs properly or has damaging impact on the trend of agreement or change of the business or may be resulted in threat and incompetency with the consultant.

# ARTICLE 11. Non-Compete.

During the term of this Agreement, and for 3 years following its termination, conclusion or expiration, the consultant shall not engage in any activity that would compete in any way whatsoever with the activities of the client in which the consultant was or is involved, or where the consultant gained confidential or sensitive information of the client, directly or indirectly through the delivery of the Services. For further clarity, this section is to be geographically limited to areas and locations where the client operates and conducts its business activity. During the term of this Agreement and for twelve (12) months following its termination, conclusion or expiration, the Consultant shall not, directly or indirectly:
(a) solicit for employment or hire any employee of the Client with whom the Consultant had material contact in connection with the Services;
(b) solicit or intentionally induce any customer, prospective customer, supplier or service provider of the Client with whom the Consultant had material contact in connection with the Services to terminate or materially reduce its business relationship with the Client, for the purpose of providing services substantially similar to the Services.

General advertising not specifically targeted at the Client’s employees or business partners (including general job postings) shall not constitute solicitation.

Nothing in this Article shall restrict the Consultant from providing services to other clients, including clients in the same or a similar industry, provided that the Consultant does not use or disclose the Client’s Confidential Information, which shall remain governed by Annex 1 (NDA).”**

# ARTICLE 12. Delay

12.1 Excusable Delays. Delays arising from the Client, or from circumstances beyond the Consultant’s reasonable control— including but not limited to the Client’s failure to comply with the project plan and/or timeline, late or insufficient feedback/approvals, dependency on third parties, force majeure, or similar events—shall not constitute a breach of this Agreement and no liquidated damages shall apply. In such cases, the relevant timeline(s) shall be extended by a period equal to the duration of the excusable delay.

12.2 Consultant‑Caused Delays. However, if a delay is directly attributable to the Consultant’s negligence or lack of due care and diligence (and is not an Excusable Delay under Clause 12.1), the Client shall be entitled to claim liquidated damages in an amount equal to one percent (1%) of the Contract Price (i.e., 1% of USD 4,800) for each day of delay.

12.3 Cap. The total liquidated damages payable under this Article 12 shall not exceed the Contract Price.

12.4 Delay Exceeding 30 Days. If an unexcused delay attributable to the Consultant exceeds thirty (30) calendar days, the Client shall be entitled to terminate this Agreement pursuant to Article 13 and claim liquidated damages equal to the Contract Price, provided that any liquidated damages already accrued/paid under Clause 12.2 shall be counted towards (and not in addition to) this maximum amount.

# ARTICLE 13. Termination of the agreement

The Client may terminate this Agreement by providing at least thirty (30) days’ written notice. Such notice shall be sent via the Client’s official email address to the Consultant’s designated email address according to Article 1 and shall also be communicated via at least one additional channel (e.g., WhatsApp message or SMS) to the Consultant’s registered phone number. The notice shall be deemed valid and effective as of the date it is successfully sent from the Client’s official email address, provided that the Client can demonstrate that reasonable effort was made to notify the Consultant through both email and at least one additional channel; if the consultant fails to comply after the notice was successfully sent, the client shall terminate the agreement accordingly. In such case, the Consultant shall be compensated for all works completed up to the effective date of termination, as well as any proportional retention amount, if applicable. Either Party may terminate this Agreement by providing at least thirty (30) days’ prior written notice to the other Party. Such notice shall be sent via the terminating Party’s designated email address to the other Party’s designated email address in accordance with Article 1, and shall also be communicated via at least one additional channel (e.g., WhatsApp message or SMS) to the receiving Party’s registered phone number. The notice shall be deemed valid as of the date it is successfully sent from the terminating Party’s designated email address, provided that the terminating Party can demonstrate that reasonable effort was made to notify the other Party through both email and at least one additional channel. Termination shall become effective upon the expiry of the thirty (30)-day notice period. In such case, the Consultant shall be compensated for all works completed up to the effective date of termination, as well as any proportional retention amount, if applicable

# ARTICLE 14. Expenses.

The client is reimbursed for the following expenses:

- Expenses such as visa, accommodation, meal and transportation while in Iran and necessary equipment required for fulfilling the obligations of this agreement shall be covered by the client.

# ARTICLE 15. Inspection and Supervision

At the same time as the agreement was made, the client's international commerce unit, which is currently held by Mr. Karim Tabatabaei, was appointed and introduced by the client as the client's supervisor and inspection and supervision to supervise the fulfillment of the consultant's obligations and the implementation of the provisions of this agreement. Supervisor’s confirmation shall be based on objective criteria mutually defined in writing at the start of the agreement and each project. Evidently, if the consultant does not fulfill his obligations based on the opinion of the inspection and supervision, the client is allowed to terminate the agreement. The main description of the duties of the client’s inspection and supervision system is as follows:

- Monitoring the way of doing the work and obligations of the consultant according to the subject and timing of the agreement.

- Confirmation of the services performed by the consultant.

Change of Supervisor. In the event the Supervisor designated by the Client is replaced, the Client shall promptly notify the Consultant in writing of the identity and contact details of the new Supervisor. Any change of Supervisor shall not, by itself, be deemed to amend or modify the scope of the Services/Deliverables, the project plan and timeline, or any time periods and deadlines stipulated under this Agreement. Any change to scope, timeline, deliverables or fees, if any, shall be subject to a written amendment or Change Request signed by both Parties.

All approvals, acceptances and confirmations validly issued by the former Supervisor prior to such replacement shall remain valid and binding.

# ARTICLE 16. Dispute Resolution Procedure

All disputes, claims, or controversies arising out of or in connection with this contract, including its existence, validity, interpretation, performance, breach, or termination, shall be subject to the exclusive jurisdiction of the competent courts of Isfahan, Islamic Republic of Iran. This arbitration clause shall be treated as an agreement independent of this contract and shall in any case be binding.

“Article 16 currently refers to the exclusive jurisdiction of Isfahan courts, but also states ‘this arbitration clause…’, which creates an inconsistency. Please confirm whether the Parties intend disputes to be resolved by (i) litigation before Isfahan courts, or (ii) arbitration. Upon your confirmation, we will align Article 16 (and Annex 1 / NDA) accordingly.”

# ARTICLE 17. The Governing law of the agreement

This agreement is signed in accordance with regulations and obligations of Islamic Republic of Iran in any scope of articles of this agreement. This agreement is subjected to the provisions of Article 10 of the Iranian Civil Code.

# ARTICLE 18. The Language of Agreement

This agreement has been executed by the parties in English language. In case of any conflict, the English language version shall be controlling. should any conflict arise between the English language version of this agreement and any translation hereof, the English version shall prevail.

# ARTICLE 19. Entire Agreement

This Agreement, made in 19 articles, 6 pages and 5 notes along with any attachments or annexes, represents the entire agreement between the parties. Therefore, this Agreement supersedes any prior agreements, promises, conditions, or understandings between the Client and Consultant. This Agreement may be modified or amended if the amendment is made in writing and is signed by both parties.

Pishran Entekhab Industries: Name: Mr. Gholam Hossein Kasaei Position: CEO

Signature:

Fittech Yazılım Anonim Sirketi: Name: Ms. Öykü Akca Önder

Signature:

Date: 		Date:

Name: Mr. Amin Mannani

Position: Chairman of the board of directors Signature:

Supervisor:

Name: Mr. Karim Tabatabaei Signature:

Date: 		Date:

# Annex 1 (NDA)

## ART.1. BETWEEN:

- Pishran Entekhab Industries (the "Disclosing Party"); and

- Ms. Öykü Akca Önder Fittechs Yazılım AŞ (the "Receiving Party"), collectively referred to as the "Parties".

## ART.2. RECITALS

A. In connection with Contract No.	, titled “CRM Consultation Contract”, the Disclosing Party has

disclosed or may disclose to the Receiving Party certain confidential, proprietary, technical, commercial, or business information, whether disclosed prior to, on, or after the date of this Agreement (the “Proprietary Information”).

## ART.3. OPERATIVE PROVISIONS

### Confidentiality Obligations

In consideration of the disclosure of Proprietary Information, the Receiving Party agrees : In consideration of the disclosure of Proprietary Information (whether marked or otherwise identified as confidential, or that a reasonable person would understand to be confidential), the Receiving Party agrees as follows:

- to hold all Proprietary Information in strict confidence and to take all reasonable measures to protect it;

- not to disclose any Proprietary Information or any information derived therefrom to any third party without the prior written consent of the Disclosing Party;

- to use the Proprietary Information solely for the purpose of evaluating or performing its relationship with the Disclosing Party;

- not to copy, analyze, decompile, disassemble, reverse engineer, or otherwise attempt to extract the composition or underlying structure of any Proprietary Information.

The Receiving Party shall be fully responsible for any breach of this Agreement by its employees, agents, consultants, or subcontractors.

### Exclusions

The obligations set forth herein shall not apply to information that the Receiving Party can demonstrate in writing:

- becomes publicly available without breach of this Agreement;

- was lawfully in its possession prior to disclosure by the Disclosing Party;

- was lawfully received from a third party without restriction; or

- was independently developed without use of the Proprietary Information.

The confidentiality obligations shall remain in force for five (5) years from the date of each disclosure. Disclosure required by law or court order is permitted, provided that the Receiving Party gives prompt written notice to the Disclosing Party and reasonably cooperates in seeking protective measures.

### Return or Destruction

Upon written request by the Disclosing Party, the Receiving Party shall, within ten (10) days, return or permanently destroy all Proprietary Information and all copies thereof, and confirm such destruction in writing.

### No Obligation to Disclose

Nothing in this Agreement obligates the Disclosing Party to disclose any Proprietary Information or to enter into any further agreement or transaction.

### No warranties.

The Receiving Party further acknowledges and agrees that no representation or warranty, express or implied, is or will be made, and no responsibility or liability is or will be accepted by the Disclosing Party, or by any of its respective directors, officers, employees, agents or advisers, as to, or in relation to, the accuracy of completeness of any Proprietary Information made available to the Receiving Party or its advisers; it is

responsible for making its own evaluation of such Proprietary Information.

### Liquidated Damages and Remedies

The Receiving Party expressly agrees that any breach of this Agreement, including unauthorized disclosure or use of the Proprietary Information, shall cause substantial harm to the Disclosing Party, the extent of which may be difficult to determine. Accordingly, the Receiving Party agrees that, in the event of any breach of this Agreement, it shall be liable to pay the Disclosing Party liquidated damages in an amount equal to one hundred and thirty percent (130%) of the total contract price specified in Contract No.	(“CRMConsultation Contract”), without prejudice to the Disclosing Party’s right to claim compensation for additional proven damages, costs, and expenses under applicable laws. The Parties acknowledge that this amount constitutes an agreed contractual penalty and not a penalty in the punitive sense, and that it is reasonable and proportionate to the anticipated harm. The Receiving Party acknowledges that any unauthorized use or disclosure of the Proprietary Information may cause irreparable harm to the Disclosing Party for which monetary damages may be an inadequate remedy. Accordingly, the Disclosing Party shall be entitled to seek injunctive and/or equitable relief (including specific performance) in addition to any other rights and remedies available at law.

To the extent permitted by applicable law, the Receiving Party shall be liable only for the Disclosing Party’s direct damages actually proven to have resulted from a material breach of this Agreement, and the Parties agree that no liquidated damages, contractual penalties, multipliers or percentage-based damages shall apply under this Agreement

  - The failure of either party to enforce its rights under this Agreement at any time for any period shall not be construed as a waiver of such rights. If any part, term or provision of this Agreement is held to be illegal or unenforceable neither the validity, nor enforceability of the remainder of this Agreement shall be affected. Neither Party shall assign or transfer all or any part of its rights under this Agreement without the consent of the other Party. This Agreement may not be amended for any other reason without the prior written agreement of both Parties. This Agreement constitutes the entire understanding between the Parties relating to the subject matter hereof unless any representation or warranty made about this Agreement was made fraudulently and, save as may be expressly referred to or referenced herein, supersedes all prior representations, writings, negotiations or understandings with respect hereto.

## ART.4. GOVERNING LAW AND JURISDICTION

This Agreement shall be governed by the laws of the Islamic Republic of Iran. All disputes arising out of or in connection with this Agreement shall be subject to the exclusive jurisdiction of the competent courts of Isfahan, Islamic Republic of Iran.

Pishran Entekhab Industries	Supplier: Fittechs Yazilim ASA

Name: Mr. Gholam Hossein Kasaei	Name: Ms. Öykü Akca Önder

Position: CEO	Position: CoFounder

Signature: 		Signature:

Date: 		Date:

Supervisor:

Name: Mr. Amin Mannani	Name: Mr. Karim Tabatabaei Position: Chairman of the board of directors

Signature: 		Signature:

Date: 		Date: